## Slide 1
Weekly speed update | October 26, 2026
This week | Completed work | What the result means
Study references | Count tables + consolidated cyclist speeds | Different count and speed samples
Video pilot | 13 cameras; up to one source hour each | First available day, hour nearest noon
Manual review | 30 cyclist encounters; 29 speed estimates | Your clicks bypass detection gaps
Camera calibration | Estimated conversion: pixels → metres | Shared scale; not independently validated
New comparisons | First/last points + optical flow tested | Flow passed pixel checks for 2 of 30
Counting diagnosis | Aloma: 5 candidate tracks, 0 accepted | All tracks shorter than 3 seconds
HiPerGator versus Manual
HiPerGator: automatic boxes, tracking and counting filters.
Manual: your repeated rear-tire contact-point clicks.
Both estimate mph using the same camera calibration.
Status this week
Aloma node-failure recovery finished.
Reused annotation IDs separated by encounter.
1.5-second daytime experiment prepared; results pending.
Notes: This new weekly deck covers Oct20–26 work only; prior-week detector rankings are not repeated. Source: manual/README.md, site_summary.csv, final_batch_export.json and Aloma recovery47763750. Count labels are candidates until visually reviewed. The selected study intervals record50bicycles versus30submitted manual encounters, not a50-person speed reference.

## Slide 2
How the speed estimates were calculated
1. You marked the rear tire’s ground-contact point at several video times.
Those positions form a trajectory: the cyclist’s path through the image.
2. Saved camera calibration converts image positions into estimated metres.
It was learned from car observations at the same camera; road/path scale remains uncertain.
3. Manual mph = summed path distance ÷ elapsed video seconds × 2.23694.
Example: 10 metres in 2 seconds = 11.18 mph. At least 3 clicks spanning 1.5 s are used.
HiPerGator instead combines local tracked-motion speeds using a median.
Validation: Mighk timed cyclists from half-speed video and corrected the calculation.
Aloma: 191 path cyclists in the full 48-hour count period; 4 in our 45-minute selection.
The 26 Aloma speed records are a separate sample with no linked encounter timestamps.
Research: Revaud & Humenberger, ICCV 2021 (learned calibration); our clicks are an adaptation.
Notes: Formula: project each image groundpoint through saved H, sum Euclidean distances between successive projected points in metres, divide by last-first presentation seconds, multiply2.2369362921. Manual means weight each available cyclist equally. Automatic estimates use median approximately1second local velocity windows; the two estimators are not identical. Mighk provenance is user-supplied email. Existing source mph is already playback-adjusted; no second factor2. Aloma Path191 and separate Sidewalk19 come from fullOct30–31count workbooks; selected path45mincontains4; speed sample26neednotbe same session. Reference: https://openaccess.thecvf.com/content/ICCV2021/html/Revaud_Robust_Automatic_Monocular_Vehicle_Speed_Estimation_for_Traffic_Surveillance_ICCV_2021_paper.html ; author code https://github.com/naver/cctv ; optical flow https://docs.opencv.org/4.x/d4/dee/tutorial_optical_flow.html . Car-paper benchmark is not bicycle validation.

## Slide 3
This week’s results | Aloma to Edgewater
Location Review / auto min | Study / manual cyclist count | Validation mph (speed sample) | HiPerGator mph (speed sample) | Manual mph (speed sample)
Aloma 45 / 60 min | 4 / 4 | 13.58 (26) | Filtered (0 usable speeds) | 19.81 (4)
Carroll 15 / 60 min | 2 / 2 | 11.89 (15) | Filtered (0 usable speeds) | 12.37 (2)
Colonial 30 / 60 min | 3 / 3 | 9.54 (23) | 7.63 (3) | 10.71 (3)
Columbia 60 / 30 min | 6 / 4 | 12.24 (9) | 3.04 (3) | 12.47 (4)
Edgewater 60 / 60 min | 10 / 6 | 12.02 (50) | 17.57 (2) | 14.00 (5)
Counts cover the selected study intervals; missing manual encounters are not proven detector misses.
Numbers after mph are sample sizes. Speed groups and time coverage differ: this is not per-person accuracy.
~48 h available per camera here except Colonial 47.99 h measured, Pleasant Hill ~31 h, West Orange ~37 h; Columbia total unverified.
Notes: [
{
"location": "Aloma",
"positive_or_missing_bins": "3",
"bins_with_json": "3",
"study_cyclists_in_selected_bins": "4",
"manual_annotated_encounters": "4",
"study_minus_annotated": "0",
"manual_speed_sample": "4",
"manual_mean_mph": "19.81304890255277",
"study_speed_reference_sample": "26",
"study_speed_mean_mph": "13.575419496687307",
"difference_mph": "6.237629405865462",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "0",
"automatic_mean_mph": "",
"automatic_minutes": "59.97553092592592",
"automatic_state": "TARGET_NOT_REACHED_WITHIN_LIMIT",
"automatic_found_candidates": "5",
"automatic_counted_candidates": "0",
"automatic_count_matched_bins": "2",
"automatic_count_available_bins": "0",
"study_count_automatic_available_bins": "2",
"automatic_count_in_selected_bins": ""
},
{
"location": "Carroll",
"positive_or_missing_bins": "1",
"bins_with_json": "1",
"study_cyclists_in_selected_bins": "2",
"manual_annotated_encounters": "2",
"study_minus_annotated": "0",
"manual_speed_sample": "2",
"manual_mean_mph": "12.367093766895827",
"study_speed_reference_sample": "15",
"study_speed_mean_mph": "11.891882086732453",
"difference_mph": "0.47521168016337434",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "0",
"automatic_mean_mph": "",
"automatic_minutes": "59.99499481481482",
"automatic_state": "TARGET_NOT_REACHED_WITHIN_LIMIT",
"automatic_found_candidates": "12",
"automatic_counted_candidates": "0",
"automatic_count_matched_bins": "1",
"automatic_count_available_bins": "0",
"study_count_automatic_available_bins": "2",
"automatic_count_in_selected_bins": "0"
},
{
"location": "Colonial",
"positive_or_missing_bins": "2",
"bins_with_json": "2",
"study_cyclists_in_selected_bins": "3",
"manual_annotated_encounters": "3",
"study_minus_annotated": "0",
"manual_speed_sample": "3",
"manual_mean_mph": "10.713144022995108",
"study_speed_reference_sample": "23",
"study_speed_mean_mph": "9.537892828369984",
"difference_mph": "1.1752511946251243",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "3",
"automatic_mean_mph": "7.628333333333334",
"automatic_minutes": "59.98331648148148",
"automatic_state": "TARGET_NOT_REACHED_WITHIN_LIMIT",
"automatic_found_candidates": "6",
"automatic_counted_candidates": "3",
"automatic_count_matched_bins": "2",
"automatic_count_available_bins": "3",
"study_count_automatic_available_bins": "3",
"automatic_count_in_selected_bins": "3"
},
{
"location": "Columbia",
"positive_or_missing_bins": "4",
"bins_with_json": "3",
"study_cyclists_in_selected_bins": "6",
"manual_annotated_encounters": "4",
"study_minus_annotated": "2",
"manual_speed_sample": "4",
"manual_mean_mph": "12.474918976585204",
"study_speed_reference_sample": "9",
"study_speed_mean_mph": "12.236225656427031",
"difference_mph": "0.23869332015817335",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "3",
"automatic_mean_mph": "3.0396666666666667",
"automatic_minutes": "30.0",
"automatic_state": "TARGET_REACHED_PROVISIONAL",
"automatic_found_candidates": "49",
"automatic_counted_candidates": "6",
"automatic_count_matched_bins": "2",
"automatic_count_available_bins": "6",
"study_count_automatic_available_bins": "3",
"automatic_count_in_selected_bins": ""
},
{
"location": "Edgewater",
"positive_or_missing_bins": "4",
"bins_with_json": "4",
"study_cyclists_in_selected_bins": "10",
"manual_annotated_encounters": "6",
"study_minus_annotated": "4",
"manual_speed_sample": "5",
"manual_mean_mph": "13.995873384381563",
"study_speed_reference_sample": "50",
"study_speed_mean_mph": "12.023144803930444",
"difference_mph": "1.9727285804511183",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "2",
"automatic_mean_mph": "17.5745",
"automatic_minutes": "59.977755370370375",
"automatic_state": "TARGET_NOT_REACHED_WITHIN_LIMIT",
"automatic_found_candidates": "18",
"automatic_counted_candidates": "2",
"automatic_count_matched_bins": "3",
"automatic_count_available_bins": "2",
"study_count_automatic_available_bins": "5",
"automatic_count_in_selected_bins": ""
}
]
Source: manual/analysis/site_summary.csv; available duration reference manual/analysis/recording_durations.csv. HiPerGator baseline daytime minimum3seconds; shortday1.5experiment not included. Values are unmatched group comparisons using shared calibration. Count study sample differs from speed-study sample. Exact per-cyclist times in manual/analysis/encounters.csv. Automatic same-bin count ratios: Aloma0/2in2of3selectedcompletebins(lastpartial);Carroll0/2;Colonial3/3;Columbia6/3in2of4bins;Edgewater2/5in3of4;Lee2/10;PleasantHill2/2;Rinehart0/3;University1/1in1of2;WestOrange1/5. These count ratios do not establish precision/recall without identity review.

## Slide 4
This week’s results | Lee to West Orange
Location Review / auto min | Study / manual cyclist count | Validation mph (speed sample) | HiPerGator mph (speed sample) | Manual mph (speed sample)
Lee 60 / 60 min | 10 / 4 | 8.73 (2) | 9.88 (2) | 12.36 (4)
Pleasant Hill 15 / 60 min | 2 / 2 | 9.86 (41) | 8.99 (2) | 8.99 (2)
Rinehart/CST 45 / 60 min | 3 / 1 | 12.92 (25) | Filtered (0 usable speeds) | 12.01 (1)
University 30 / 60 min | 5 / 4 | 9.49 (78) | 11.17 (3) | 16.98 (4)
West Orange/Park 45 / 60 min | 5 / 0 | 10.77 (25) | 11.59 (1) | Not located (no manual speed)
Counts cover the selected study intervals; missing manual encounters are not proven detector misses.
Numbers after mph are sample sizes. Speed groups and time coverage differ: this is not per-person accuracy.
~48 h available per camera here except Colonial 47.99 h measured, Pleasant Hill ~31 h, West Orange ~37 h; Columbia total unverified.
Notes: [
{
"location": "Lee",
"positive_or_missing_bins": "4",
"bins_with_json": "2",
"study_cyclists_in_selected_bins": "10",
"manual_annotated_encounters": "4",
"study_minus_annotated": "6",
"manual_speed_sample": "4",
"manual_mean_mph": "12.356322952357381",
"study_speed_reference_sample": "2",
"study_speed_mean_mph": "8.726796729556256",
"difference_mph": "3.6295262228011254",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "2",
"automatic_mean_mph": "9.875",
"automatic_minutes": "59.984428703703706",
"automatic_state": "TARGET_REACHED_PROVISIONAL",
"automatic_found_candidates": "6",
"automatic_counted_candidates": "2",
"automatic_count_matched_bins": "4",
"automatic_count_available_bins": "2",
"study_count_automatic_available_bins": "10",
"automatic_count_in_selected_bins": "2"
},
{
"location": "Pleasant Hill",
"positive_or_missing_bins": "1",
"bins_with_json": "1",
"study_cyclists_in_selected_bins": "2",
"manual_annotated_encounters": "2",
"study_minus_annotated": "0",
"manual_speed_sample": "2",
"manual_mean_mph": "8.993179723376995",
"study_speed_reference_sample": "41",
"study_speed_mean_mph": "9.860867904040742",
"difference_mph": "-0.8676881806637464",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "2",
"automatic_mean_mph": "8.9855",
"automatic_minutes": "59.987765370370376",
"automatic_state": "TARGET_NOT_REACHED_WITHIN_LIMIT",
"automatic_found_candidates": "2",
"automatic_counted_candidates": "2",
"automatic_count_matched_bins": "1",
"automatic_count_available_bins": "2",
"study_count_automatic_available_bins": "2",
"automatic_count_in_selected_bins": "2"
},
{
"location": "Rinehart/CST",
"positive_or_missing_bins": "3",
"bins_with_json": "1",
"study_cyclists_in_selected_bins": "3",
"manual_annotated_encounters": "1",
"study_minus_annotated": "2",
"manual_speed_sample": "1",
"manual_mean_mph": "12.008247592708285",
"study_speed_reference_sample": "25",
"study_speed_mean_mph": "12.923291355867786",
"difference_mph": "-0.9150437631595008",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "0",
"automatic_mean_mph": "",
"automatic_minutes": "59.99332648148148",
"automatic_state": "TARGET_NOT_REACHED_WITHIN_LIMIT",
"automatic_found_candidates": "3",
"automatic_counted_candidates": "0",
"automatic_count_matched_bins": "3",
"automatic_count_available_bins": "0",
"study_count_automatic_available_bins": "3",
"automatic_count_in_selected_bins": "0"
},
{
"location": "University",
"positive_or_missing_bins": "2",
"bins_with_json": "1",
"study_cyclists_in_selected_bins": "5",
"manual_annotated_encounters": "4",
"study_minus_annotated": "1",
"manual_speed_sample": "4",
"manual_mean_mph": "16.98475744264695",
"study_speed_reference_sample": "78",
"study_speed_mean_mph": "9.491434638473702",
"difference_mph": "7.493322804173246",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "3",
"automatic_mean_mph": "11.167333333333334",
"automatic_minutes": "59.974418703703705",
"automatic_state": "TARGET_NOT_REACHED_WITHIN_LIMIT",
"automatic_found_candidates": "11",
"automatic_counted_candidates": "3",
"automatic_count_matched_bins": "1",
"automatic_count_available_bins": "1",
"study_count_automatic_available_bins": "1",
"automatic_count_in_selected_bins": ""
},
{
"location": "West Orange/Park",
"positive_or_missing_bins": "3",
"bins_with_json": "0",
"study_cyclists_in_selected_bins": "5",
"manual_annotated_encounters": "0",
"study_minus_annotated": "5",
"manual_speed_sample": "0",
"manual_mean_mph": "",
"study_speed_reference_sample": "25",
"study_speed_mean_mph": "10.766233588325383",
"difference_mph": "",
"status": "UNMATCHED_GROUP_COMPARISON_NOT_SPEED_ACCURACY",
"automatic_speed_sample": "1",
"automatic_mean_mph": "11.59",
"automatic_minutes": "59.99277037037037",
"automatic_state": "TARGET_NOT_REACHED_WITHIN_LIMIT",
"automatic_found_candidates": "11",
"automatic_counted_candidates": "1",
"automatic_count_matched_bins": "3",
"automatic_count_available_bins": "1",
"study_count_automatic_available_bins": "5",
"automatic_count_in_selected_bins": "1"
}
]
Source: manual/analysis/site_summary.csv; available duration reference manual/analysis/recording_durations.csv. HiPerGator baseline daytime minimum3seconds; shortday1.5experiment not included. Values are unmatched group comparisons using shared calibration. Count study sample differs from speed-study sample. Exact per-cyclist times in manual/analysis/encounters.csv. Automatic same-bin count ratios: Aloma0/2in2of3selectedcompletebins(lastpartial);Carroll0/2;Colonial3/3;Columbia6/3in2of4bins;Edgewater2/5in3of4;Lee2/10;PleasantHill2/2;Rinehart0/3;University1/1in1of2;WestOrange1/5. These count ratios do not establish precision/recall without identity review.

## Slide 5
What we learned and what changes next
Manual review recovered usable movement where automatic counting failed.
Carroll: study 2, manual 2, automatic counted 0. Short tracks are a clear obstacle.
Aloma recovery completed ~60 minutes, but all 5 bicycle-labelled tracks were filtered.
Their tracked durations were 2.9, 1.6, 2.0, 2.7 and 1.7 seconds—all below 3 seconds.
Five candidates versus four study/manual cyclists also means false or duplicate counts need review.
Optical-flow test: only 2 of 30 encounters passed pixel checks and yielded speed.
Both were Pleasant Hill: mean 9.57 mph versus manual 8.99 and study 9.86 mph.
The simple flow tracker drifted or lost coverage elsewhere; keep manual results as the fallback.
Next experiment is prepared, not completed: daytime bicycle minimum 3.0 → 1.5 seconds.
Rerun all 13 sites using saved calibrations; pedestrian, nighttime and other filters stay unchanged.
Check added real cyclists AND false counts. A countable track may still lack usable speed data.
Main limit: separate study-speed groups cannot establish same-person mph accuracy.
Notes: Source: owner-pasted Aloma recovery pipeline logs in sofar.md; saved audit manual/analysis/aloma_duration_audit_20261026.csv. Four of five candidates had100%detectorbicycle fraction andweightedXCLIP.98–1.00 but that is not independently confirmedidentity/precision. Opticalflow source manual/optical_flow_20261026/results:2accepted,27drift/coveragefail,1too short.20pixelholdout threshold isengineeringguardnotvalidatedaccuracy; firstclickonlyseeds, laterclicksnotusedtosteer. Endpoint method implemented, same learnedscale noindependentdistance. Next run command in docs/SHORT_TRACK_SPEED_RUN.md; no completion or performance claim for1.5sec variant. Original artifacts retained.