## Slide 1
10/19
Latest results:
Current best: 19 of 21 people counted with the correct class; no extra false tracks
The same four hand-labelled Colonial clips: two day, two night. This is a small test from one camera and one day.
Speed and detector checks help: removing speed gives 17/21; removing the veto gives 18/21
The switch-off tests are finished. Their gains overlap; do not add them as separate independent improvements.
Night brightening hurt: gamma 8/11; CLAHE 5/11; best without brightening 9/11
Both-wrong cases identified: a short night rider and a walker labelled cyclist
Next camera test: higher resolution than 720x480, from any year; prefer a conventional lens
Next detection ideas: multi-scale/flip inference and an independent pretrained proposal detector
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 2
How the System Works, in Plain English
Step | What it does | Why it matters
1. Detector (RT-DETR) | Draws boxes around people and vehicles in each frame | Fine-tuned on about 200 daytime labelled images; night appearance remains difficult
2. Tiles (SAHI) | Also inspects overlapping close-up tiles, plus the full frame | Tiny distant people occupy more of the detector input; tile count depends on image size
3. Tracker (ByteTrack) | Links detections across frames; ID stitching reconnects short gaps | Builds one track per person; linking boxes cannot recover a person never detected
4. Video classifier (X-CLIP) | Uses several views from a track to choose cyclist or pedestrian | Adds appearance and motion evidence, but can disagree with the detector
5. Fusion | Combines X-CLIP, detector cyclist share and image movement speed | Fixed if-then rules resolve some disagreements; no new training is involved
6. Count filters | Normally require 3 s; apply a strict night exception and a still-object filter | Reject flickers and barricades; one short real rider is still rejected
Zones do not remove people. A person on grass can still count if the detector finds them.
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 3
Fusion: Exactly How the Final Label Is Decided
Step | Rule (hand-set thresholds) | In words
Start | Use X-CLIP probabilities averaged over the track, weighted toward larger views | X-CLIP supplies the initial label
1. Veto | If X-CLIP says cyclist but detector cyclist share is below 15%: pedestrian | Detector almost never saw a cyclist shape
2. Speed | Lateral tracks seen >=1.5 s: speed <0.8 and detector cyclist <50%: pedestrian; speed >2.0 and detector >=50%: cyclist | Apply only when detector and movement support the change
3. Night short track | 21:00-06:00; 0.3-3 s; final label cyclist; detector cyclist >=90%; weighted X-CLIP cyclist >=0.90 | A strict exception to the usual 3 s minimum
4. Static filter | After >=3 s: reject if net movement <5 px AND path speed <0.05 body heights/s | Both conditions must hold to reject a still look-alike
These are fixed rules, not a learned equation. Detector cyclist % is the share of detections labelled cyclist. Speed is body heights/s, not MPH. The promote rule stays off.
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 4
Speed: Measured Contribution, Not a Guess
How speed is represented
Smoothed foot-point movement is divided by box height: body heights per second, rather than calibrated road speed.
Hand-set limits: below 0.8 supports walking; above 2.0 supports riding, only when the detector agrees.
Use only left/right motion. Movement toward or away from the camera can look slow because of perspective.
Completed switch-off tests on the same 21 people
Best setup: 19/21. Turn speed off, keep other rules: 17/21. Speed adds two correct counted classifications here.
Turn the detector veto off, keep other rules: 18/21. The veto adds one correct counted classification here.
These are marginal contributions with other rules active. The gains overlap and are not independent.
Keep the rules for now, but do not claim general accuracy or real MPH from this small test.
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 5
Results: Existing Four Truth-Labelled Clips
Clip (people in my list) | Before changes | + Tiles (SAHI) | + Fusion + night rule | + Ignore still objects (current best)
Night 21:15-21:30 (6) | 0 | 2 | 4 | 4
Day 14:00-14:15 (5) | 3 | 3 | 5 | 5
Night 22:00-22:15, not used to set rules (5) | 0 | 5 | 5 (+2 false counts) | 5 (0 false counts)
Day 12:45-13:00, not used to set rules (5) | 3 | 3 | 5 | 5
Total (21) | 6 | 13 | 19 | 19
Found = counted with the correct class. Wrong-class and rejected tracks are errors, even if a person was detected.
Two remaining errors: a night walker called cyclist, and a 2.37 s rider rejected by the count filter.
The four truth files already exist. No repeat labelling is needed for these clips.
19/21 is promising development evidence, not a general 90.5% accuracy claim. Next: a higher-resolution camera from any year.
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 6
What Helped and What Did Not
Change | Plain-English purpose | Measured result
Tiles (SAHI) | Inspect small overlapping views so distant people are easier to see | 6 -> 13 of 21 found
Fusion + night rule | Combine detector, video label and movement; allow only very certain short night riders | 13 -> 19 of 21 found
Ignore still objects | Reject only if net movement <5 px AND path speed <0.05 body heights/s | Two barricade false counts -> zero
Switch-off tests | Keep everything else fixed; remove one rule at a time | No speed: 17/21; no veto: 18/21
Fair night-brightening retest: completed results
Gamma: 8/11 correctly counted and labelled; CLAHE: 5/11; current best without brightening: 9/11.
Zero-DCE has no valid result: both jobs failed because its checkpoint was not supplied. Launcher repaired; optional retry only.
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 7
Higher Resolution: Any Year, Not Just 2025
Goal: a source video with more real image detail than Colonial 2019 (720x480)
Year is not a selection rule. A 2022 or 2024 video is suitable if its resolution and useful person detail are higher.
The scanned 2022 Curry Ford files were reported as 720x480: another site, but not higher-resolution evidence.
Confirmed candidate: Corrine 706, 960x540 at 15 fps
Only 1.5 times the encoded pixels of 720x480. Its fisheye view performed poorly; lens and scene changes confound the comparison.
Next: check metadata, choose one busy 15-minute window, then run the same baseline and best setup
Prefer a conventional view. New camera: no Colonial zones. New truth is needed only to score that newly selected clip.
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 8
Active To-Do: Latest Status
Task | Status | Latest evidence / next step
Fusion + speed | Done | 19/21; removing speed gives 17/21; removing veto gives 18/21
Try techniques | Done / continue | Tiles and static filtering helped; gamma/CLAHE hurt on fair night tests
Both wrong / one right | Done | Both right 11; both wrong 2; detector-only right 5; X-CLIP-only right 3
Higher-resolution camera | Pending | Any year; inspect encoded dimensions and person detail, not the calendar
3 s versus shorter tracks | Tested | Keep strict night exception; flat short minimums added false counts
Object tracking | Implemented | ByteTrack + ID stitching; counting and detection errors remain separate
Another-site validation | Pending | Can be the higher-resolution test; score against its own truth
High sensitivity + 12 min review | Prepared | Four candidate jobs over one hour; recall/workload benefit not measured
Walking-away failures | Partial | Existing h5: detector right, X-CLIP wrong; fusion fixes the label
Verify zone outlines | Pending | Check overlay on the correct Colonial frame; zones never remove people
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 9
Research Ideas: Evidence and Implementation
Method | Status here | Evidence / limit
Sliced detection (SAHI) | Implemented | Saved improvement: 6/21 -> 13/21 before other rules
Detector + X-CLIP + movement | Implemented | Current rules are hand-set; switch-off tests show marginal gains
Night enhancement | Tested | Gamma 8/11; CLAHE 5/11; no valid Zero-DCE run
Multi-scale / flip inference (TTA) | New shortlist | Same detector, extra transformed views; RT-DETR integration and testing still needed
Grounding DINO proposals | New shortlist | Official pretrained code available; inspect hard-frame detections before any counting integration
Temporal detection / BNE-DETR | Not integrated | Temporal features were already discussed. BNE-DETR source exists; weights/compatibility unverified
A research method is not a result here. Test one change at a time against the same truth and record added false tracks and runtime.
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 10
Run Next: Validate Before Wider Application
# | Active action | Prepared code / plan | How to judge it
1 | Find higher-resolution footage | Resolution-aware video scan; no year requirement | Read dimensions, lens type and busiest-window output
2 | Select one useful 15-min clip | Cut the selected window; preserve original image detail | People are visible; do not count upscaled pixels as new detail
3 | Run baseline and current best | run_new_video.sh; correct time/fps and pixel scaling | New truth for this clip only; compare misses and false tracks
4 | Test sensitive candidates + review | Low thresholds; 0.4 s candidate duration; four existing clips | Within 12 min total review for one source hour, count unique real people recovered
5 | Check known error identities | Night: 14:21 and 14:47; day 12:45 clip: 9:54 and 11:17 | Watch existing annotated clips; do not relabel all 21 people
6 | Choose a frozen-model experiment | TTA first; Grounding DINO hard-frame audit second | Accept only measured gains without new false-count problems
Keep the four existing truth files. Optional spot-checks are not a new labelling campaign; exact saved video paths are in docs/VIDEO_PATHS.md.
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.

## Slide 11
Additional Detection Methods Worth Testing
Method / source | What it could help | Practical limit / first test
Multi-scale + flip inference Ultralytics TTA guide | Give the frozen detector several views of the same frame; map boxes back and merge duplicates | Extra inference cost. YOLOv5 results do not prove RT-DETR gains; explicit integration needed.
Grounding DINO IDEA Research, ECCV 2024 | A different pretrained model may propose people missed by RT-DETR | Use as a hard-frame audit first. Bicycle alone is not cyclist; no measured gain here.
Temporal feature aggregation FGFA, ICCV 2017 | Combine nearby-frame features so one blurred or poor frame is less damaging | Already discussed, not implemented. Larger model/integration change; not ByteTrack or box coasting.
BNE-DETR Public source repository | A night-specific detector alternative to investigate | Correction: code exists. Pretrained weights, class support and compatibility are unverified.
Controlled comparison | Keep settings fixed; count correct people, extra tracks and runtime. | Compare current truth, then a new clip; gains here are untested.
Notes: Primary sources checked 2026-10-19:
https://docs.ultralytics.com/yolov5/tutorials/test-time-augmentation/
https://github.com/IDEA-Research/GroundingDINO
https://arxiv.org/abs/1703.10025
https://github.com/luy02735-lang/BNE-DETR
Recommendations are hypotheses for this pipeline, not validated improvements.

## Slide 12
Plain-English Glossary
Term | Meaning
Detector / RT-DETR | The model that draws boxes around people and vehicles in a frame
Fine-tuned | A pretrained model given extra training on labelled project images
X-CLIP | A video model used to label a person track cyclist or pedestrian
Track | Detections linked over time; fragmented tracks can represent the same person
SAHI | Detection on overlapping close-up tiles, followed by merging boxes
Fusion | Fixed rules combine detector, X-CLIP and movement evidence
False count / false track | A counted object with no matching real person, such as a barricade
Truth file | Human observations used to check who appeared and their class
Fisheye / undistort | Very wide curved view / map it into a flatter view using lens assumptions
ByteTrack | The box-association method used here, followed by ID stitching
Ablation | Switch one rule off while keeping the other settings fixed
TTA / higher resolution | Extra transformed detector views / more genuine image detail, independent of year
Notes: Evidence: saved truth and person-level results for b4_combo_static5 / batch 5; current active todo scope as of 2026-10-19. No new GPU results are claimed.